## Slide 1: TC Release management
Improving release Quality and predictability
Notes: Not so much a presentation but rather a discussion to get some consensus so we can move toward more predictable, higher quality software releases.
Does anyone not think our release process could use some improvement? If so, you can leave if you want.

## Slide 2: Current process
https://cwiki.apache.org/confluence/display/TC/Release+Management+Process
Notes: Dan Kirkwood and Eric Friedrich have done a great job improving this process and this document will walk you all the way thru the steps of creating a release branch toward

## Slide 3: Areas we can improve
Scheduling releases
Enforcing minimum quality standards (MQS)
Scoping a release
Announcing a release
Critical patches / Backports

## Slide 4: Scheduling releases
Do we want to schedule releases? If so, how often?
  Quarterly?
  Semi-annually?
  Annually?
  Other?
Notes: At one point we were scheduling releases but it seems we’ve gotten away from that.
Does everybody agree that scheduled releases is a good thing? If not why? If so, how often?
How strict are we regarding the release date? What happens if a feature is not done yet?

## Slide 5: Enforcing Minimum quality standards
Do we want MQS for a release? If so, what should they be? Example:
  No more than 0 blocker bugs
  No more than 0 critical bugs
  No more than 10 major bugs
If shipping a release with known bugs, should we identify them and include them in release notes?
  Leverage version labels?
Notes: How are “show-stopper” bugs handled? Do we rely on volunteers for show-stopping bugs?

## Slide 6: Scoping a release
How do we identify what is going into a release?
  Which new features
  Which bug fixes
  Which improvements
Do we need a roadmap?
Do we just use issues/PRs with milestones instead?
    When are issues/PRs assigned a milestone?
What does everyone think of “early PRs” marked with WIP?
Notes: roadmap? Let’s look at an example. Who is responsible for creating this roadmap? The RM? What goes in the roadmap? New features? Bug fixes? Sounds great but it may require the release manager to know too much. Unless we designate a permanent RM, a roadmap may be asking too much of an RM.
Does anyone think we should have a permanent RM?
Do we leverage issues/PRs instead coupled with labels and milestones?

## Slide 7: Announcing a release
Where can we make an announcement about releases?

## Slide 8: Critical patches / BACkPORTS
Are bug fixes applied to previous releases?
  Do we limit backported bug fixes to critical or above?
  How far back do we go?

## Slide 9: Final thoughts
The use of labels is important
  Component labels (TO, TP, TM, TR, TS, etc)
  Type labels (new feature, improvement, bug, documentation, etc)
  Priority labels (Blocker, Critical, Major, Minor, Trivial, etc)
Tag issues with the relevant milestone
Issues/PRs with good titles and descriptions are important
Consider “early PRs” marked with the WIP label

## Slide 10: RELEASE CANDIDATES
When is an RC created?
  Immediately after release branch is cut?
  When MQS are met?
What is the voting margin?
  Currently a margin of at least 3 +1 votes is required
What is the voting time limit?